## Slide 1
MIST7591E – MBT Project II
Andrea Castresana
Jennifer Lazo
Alexander Couch
Clark Williams
Eliseo Santos
January 24, 2018
Smithgall Woods Park Website
Project Update

## Slide 2: Overview
Project Background
WordPress Theme Selection
Available Plugins & Limitations
Alternative Solution to Volunteer App
Project Schedule
Way Ahead

## Slide 3: Project Background
Problem
  Difficult to update/maintain site and Volunteer app
  Outdated PHP, WP themes and plugins
  Degraded site security
Solution
  Rebuild site using current WordPress/PHP
  Site hosting either 1&1.com or Bluehost
  Establish detailed Admin Documentation
  Train FSGW Reps
Notes: Criteria for website hosting:
Code must be accessible and portable
Cost must be below $20
Site security must be include SiteLock and SSL Certificate

## Slide 4: WP Theme Selection
Krystal – Free WP Theme

## Slide 5: Available Plugins & Limits
Most plugins use the built-in WP Database
Non-customizable database tables
Will not allow migration of the app DB tables
  Negative impact to Volunteer App & Reports App

## Slide 6: Alt. Solution to Volunteer App
Embedded Login Page on Example Theme

## Slide 7: Alt. Solution to Volunteer App
Added Section Field for Hardman Farm & SGW

## Slide 8: Alt. Solution to Volunteer App
Returns to Home Page after Log Out

## Slide 9: Project Schedule
 |  | CY2017 |  |  |  | CY2018 |  |  | 
Task Phase | Task Description | S | O | N | D | J | F | M | A
Initiation & Planning | 1. Conduct System Analysis of Current Site |  |  |  |  |  |  |  | 
 | 2. Propose Security Remediation Plan |  |  |  |  |  |  |  | 
 | 3. Establish Proposed System Requirements |  |  |  |  |  |  |  | 
 | 4. Meet with Project Stakeholders |  |  |  |  |  |  |  | 
 | 5. Develop Logical Models |  |  |  |  |  |  |  | 
 | 6. Conduct Testing of WordPress / Prototype |  |  |  |  |  |  |  | 
 | 7. Research Web Content Management Tool |  |  |  |  |  |  |  | 
 | 8. Finalize Requirements & Project Charter |  |  |  |  |  |  |  | 
Project Execution | 9. Start Rebuilding the Website/Volunteer App |  |  |  |  |  |  |  | 
 | 10. Test First Increment Version of Site/App |  |  |  |  |  |  |  | 
 | 11. Finish Rebuilding the Entire Site/App |  |  |  |  |  |  |  | 
 | 12. Test Final Rebuild of Website/App |  |  |  |  |  |  |  | 
Project Closure | 13. Establish Documentation |  |  |  |  |  |  |  | 
 | 14. Deploy Production Version of Website |  |  |  |  |  |  |  | 
 | 15. Conduct Training on Website Maintenance |  |  |  |  |  |  |  | 
 | 16. Hold Project Closure Meeting with Client |  |  |  |  |  |  |  | 

## Slide 10: Way Ahead
Continue customizing site content with theme
Update Volunteer app code to PHP 7.2
  Resolve MySQL deprecation by using MySQLi or PDO_MySQL extension
Notes: Train all team members on WordPress & PHP
  Tutorials by LearnWebCode & Lynda.com
Assign site rebuilding tasks to each team member; rebuild is consisted of 3 parts
  Main SGW Website
  Volunteer Hours Log App
  Volunteer Reports App (Secondary site)
Begin rebuilding website in December

## Slide 11: Questions