## Slide 1
MIST7590 – MIT Project I
Andrea Castresana
Jennifer Lazo
Alexander Couch
Clark Williams
Eliseo Santos
October 11, 2017
Smithgall Woods Park Website
Project Updates

## Slide 2: Overview
Accomplishments to Date
Use Case Diagrams
Workflow Diagrams
Data Models
Way Ahead

## Slide 3: Accomplishments to Date
Completed Systems Analysis
Identified malicious injected code & disabled it temporarily
Gathered initial user requirements & prioritized them from high to low
Developed prioritized requirements into proposed system requirements
Created home page mockups for Mobile & PC views
Built simple prototype of site home page in HTML
Began developing a Project Charter
Provided project plan & list of questions to Mr. Pease (client)

## Slide 4: Friends/Volunteer Use Cases

## Slide 5: Admin Use Cases

## Slide 6: Friends Volunteer Workflow

## Slide 7: Admin Workflow
Workflow will be provided later……

## Slide 8: Existing Data Model

## Slide 9: Suggested Data Model

## Slide 10: Way Ahead
Continue working on Project Charter
Follow up with Mr. Pease to schedule initial project discussion
Continue building the website prototype
Refine logical models based on discussion with client

## Slide 11: Questions

## Slide 12: BACKUPS

## Slide 13: Home Page Mockup (Desktop Version)
  Current Home Page
  Proposed Home Page

## Slide 14: Home Page Mockup (Mobile Version)