## Slide 1
MIST7591E – MBT Project II
Andrea Castresana
Jennifer Lazo
Alexander Couch
Clark Williams
Eliseo Santos
March 28, 2018
Smithgall Woods Park Website
Project Update

## Slide 2: Overview
Project Background
Site & App Demo – Beta Version
Test Plan
Project Schedule
Next Tasks

## Slide 3: Project Background
Problem
  Difficult to update/maintain site and Volunteer app
  Outdated PHP, WP themes and plugins
  Degraded site security
Solution
  Rebuild site using current WordPress/PHP
  Site hosting either 1&1.com or Bluehost
  Establish Admin Documentation & Video Tutorials
  Train FSGW Reps
Notes: Criteria for website hosting:
Code must be accessible and portable
Cost must be below $20
Site security must be include SiteLock and SSL Certificate

## Slide 4: Site & App Demo – Beta Version
FSGW Site and Volunteer Hours App
  https://www.friendsofsmithgallwoods.org/test/alpha
  https://www.friendsofsmithgallwoods.org/test/alpha/volunteer

## Slide 5: Test Plan
Website Test Cases
  Case #1: Site Navigation Menu and Hyperlinks
  Case #2: Drop-down Windows in Events Page
  Case #3: Tabs Widget in Roads & Trails Page
  Case #4: Page Content and Image Update
App Test Cases
  Case #1: App Navigation Menu and Hyperlinks
  Case #2: Registration and Login Functionalities
  Case #3: Create Record
  Case #4: Read Record
  Case #5: Update Record
  Case #6: Delete Record

## Slide 6: Project Schedule
Notes: We’ve completed the site and app rebuild. We’re just finishing up on cleaning each site page and testing the app.
We’ve started our documentation task a few days ago which brings me to our Next Tasks on the next slide.

## Slide 7: Next Tasks….
Finish Documentation & Video Tutorials
Deploy Website & App on ~April 4th
Schedule Training Session with Art
Set up Admin Reporting Site by Section
  SGW & Hardman Farm
  PHPRunner Tool
Notes: briefly talk about the documentation and video tutorials that our team is already in the process of developing with major focus on those critical tasks

## Slide 8: Questions

## Slide 9: BACKUPS

## Slide 10: Desktop & Mobile Views

## Slide 11: Existing Volunteer App
Stand-alone app linked from WP site

## Slide 12: Improved Volunteer App
Added Left Sidebar Menu
Added Login Name in each page
Added Section Field for Hardman Farm & SGW
Updated app from PHP 5.6 to 7.2
Notes: Our team has been working on meeting the user requirements for mobile capability of the site and app.
Alex had just demonstrated the mobile capacity of the rebuilt website.
I will also present some screenshots of how we satisfied the mobile-friendly requirement for the Volunteer App.
Since the client had chosen for our team to rebuild the existing app as stand-alone, we’ve made the following improvements to it:
  We added the Login Name in each page of the app
  We created another field that identifies volunteer hours for Hardman Farm
  We also updated the app to run on PHP7.X and future PHP updates by resolving the obsolete MySQL functions on these later versions of PHP.
  And we needed to move the menu from the top bar to the left sidebar to make it mobile-friendly. The top menu bar did not work well with mobile devices.

## Slide 13: Volunteer App in WordPress
Alternate Solution using free plugins
Notes: This solution is pretty much done as it is able to support the Create, Read, Update, and Delete functions with each registered user of the app. I’m just working on the “Total Hours” function using a PHP script on the Volunteer Hours Report page and cleaning up the rest of the pages for our final presentation.