## Slide 1
MIST7591E – MBT Project II
Andrea Castresana
Jennifer Lazo
Alexander Couch
Clark Williams
Eliseo Santos
January 24, 2018
Smithgall Woods Park Website
Project Update

## Slide 2: Overview
Project Background
How WordPress Works
Selected Theme for Main Site
Volunteer App
Available Plugins & Limitations
Alternative Solution to Volunteer App
Project Schedule
Way Ahead

## Slide 3: Project Background
Problem
  Difficult to update/maintain site and Volunteer app
  Outdated PHP, WP themes and plugins
  Degraded site security
Solution
  Rebuild site using current WordPress/PHP
  Site hosting either 1&1.com or Bluehost
  Establish detailed Admin Documentation
  Train FSGW Reps
Notes: Criteria for website hosting:
Code must be accessible and portable
Cost must be below $20
Site security must be include SiteLock and SSL Certificate

## Slide 4: How WordPress Works
WordPress Core
  Custom Appearance (Themes)
  Custom Features & Functionality (Plugins)
Notes: One of the great things about WordPress is the ability for developers to extend the core functionality of the code base to do just about anything you can think of. So we've got WordPress Core, and that's a stable code base that you can use as a platform to build your site. If you need to add custom features or functionality, instead of directly editing WordPress Core, you use plugins.
WordPress also gives us a way to change the appearance of a website, and that's done through themes. So we've got themes and plugins, where themes control the look of a site and plugins control any site-specific functionality that's needed in addition to WordPress Core.

## Slide 5: Existing Website

## Slide 6: Selected WP Theme

## Slide 7: Existing Volunteer App
Stand-alone app linked from WP site

## Slide 8: Available Plugins & Limits
Plugins use the built-in WP Database
Non-customizable database tables
Will not allow migration of the app DB tables
  Negative impact to Volunteer App & Reports App
Notes: The available plugins have some limitations. Since WP uses a built-in database that is established during the initial setup, it prevents you from altering the DB table structure. Some plugins add their own tables to the WP DB.

## Slide 9: Alt. Solution to Volunteer App
Embedded Login Page on Example Theme

## Slide 10: Alt. Solution to Volunteer App
Added Section Field for Hardman Farm & SGW
Added Navigation Bar & Login Name

## Slide 11: Alt. Solution to Volunteer App
Volunteer Hours View with added Section Field

## Slide 12: Alt. Solution to Volunteer App
Returns to Home Page after Log Out

## Slide 13: Project Schedule
 |  | CY2017 |  |  |  | CY2018 |  |  | 
Task Phase | Task Description | S | O | N | D | J | F | M | A
Initiation & Planning | 1. Conduct System Analysis of Current Site |  |  |  |  |  |  |  | 
 | 2. Propose Security Remediation Plan |  |  |  |  |  |  |  | 
 | 3. Establish Proposed System Requirements |  |  |  |  |  |  |  | 
 | 4. Meet with Project Stakeholders |  |  |  |  |  |  |  | 
 | 5. Develop Logical Models |  |  |  |  |  |  |  | 
 | 6. Conduct Testing of WordPress / Prototype |  |  |  |  |  |  |  | 
 | 7. Research Web Content Management Tool |  |  |  |  |  |  |  | 
 | 8. Finalize Requirements & Project Charter |  |  |  |  |  |  |  | 
Project Execution | 9. Start Rebuilding the Website/Volunteer App |  |  |  |  |  |  |  | 
 | 10. Test First Increment Version of Site/App |  |  |  |  |  |  |  | 
 | 11. Finish Rebuilding the Entire Site/App |  |  |  |  |  |  |  | 
 | 12. Test Final Rebuild of Website/App |  |  |  |  |  |  |  | 
Project Closure | 13. Establish Documentation |  |  |  |  |  |  |  | 
 | 14. Deploy Production Version of Website |  |  |  |  |  |  |  | 
 | 15. Conduct Training on Website Maintenance |  |  |  |  |  |  |  | 
 | 16. Hold Project Closure Meeting with Client |  |  |  |  |  |  |  | 

## Slide 14: Way Ahead
Continue customizing site content with theme
Look into building a plugin for Volunteer App
Update Volunteer App code to PHP 7.2
  Resolve MySQL deprecation by using MySQLi or PDO_MySQL extension
Notes: Train all team members on WordPress & PHP
  Tutorials by LearnWebCode & Lynda.com
Assign site rebuilding tasks to each team member; rebuild is consisted of 3 parts
  Main SGW Website
  Volunteer Hours Log App
  Volunteer Reports App (Secondary site)
Begin rebuilding website in December

## Slide 15: Questions