## Slide 1
MIST7590 – MIT Project I
Andrea Castresana
Jennifer Lazo
Alexander Couch
Clark Williams
Eliseo Santos
October 11, 2017
Smithgall Woods Park Website
Project Updates

## Slide 2: Overview
Accomplishments to Date
Use Case Diagrams
Workflow Diagrams
Data Models
Way Ahead

## Slide 3: Accomplishments to Date
Completed systems analysis of the website
Identified malicious injected code & disabled it temporarily
Gathered initial user requirements & prioritized them from high to low
Developed prioritized requirements into proposed system requirements
Created home page mockups for Mobile & PC views
Built simple prototype of site home page in HTML
Began developing the Project Charter
Provided project plan & list of questions to Mr. Pease (client)

## Slide 4: Friends Volunteer Use Cases
Notes: The person who performs volunteer work for Smithgall Woods (SGW) is a Friends Chapter member. All other volunteers that are NOT Friends Chapter members are tracked through the Georgia State Park website.

## Slide 5: Admin Use Cases
Notes: The last bubble “Placeholder for Volunteer Use Cases” is only used in this diagram to indicate some use cases from the Volunteer actor.

## Slide 6: Friends Volunteer Workflow
Notes: This Friends Volunteer workflow describes the existing Friends Volunteer Log process.

## Slide 7: Admin Workflow
Notes: This Admin Workflow is based on the proposed user/system requirements. A separate login page for Admin will be developed, and an Admin/Password pair will be set up initially in the MySQL “admin_login” table. Then, the Admin must log in first to create user accounts with admin privileges.

## Slide 8: Existing Data Model
Notes: Based on the team’s initial assessment of the SGW’s existing databases, only six tables were originally defined as shown here with one-to-many relationship. The rest of the tables in the databases were defined without references or relationships.

## Slide 9: Suggested Data Model
Notes: This data model is based on the proposed user/system requirements. The “admin” and “projects” tables are added and related to the “volunteer_hours” table with one-to-many relationship as shown here. In the “volunteer_hours” table, two attributes (approvalStatus and approvedBy) are also added for Admin validation of volunteer data.

## Slide 10: Way Ahead
Continue working on Project Charter
Follow up with Mr. Pease to schedule initial project discussion
  Email request for written feedback/response to 15 questions
Update logical models based on discussion with client
Continue building the website prototype

## Slide 11: Questions

## Slide 12: BACKUPS

## Slide 13: Home Page Mockup (Desktop Version)
  Current Home Page
  Proposed Home Page

## Slide 14: Home Page Mockup (Mobile Version)